BioBank 2
Release V1.0
Prepared by Alberta Ingenuity Centre for Machine Learning
June 23, 2009

Document History
Document Date	Author	Description
January 23, 2009	D. Degris-Dard	Initial version.

# Introduction
This document aims to explain briefly the features of the release 1.0 of Biobank2.
# Release Schedule
The release 1.0 of Biobank2 is scheduled for July 31, 2009.
# Features
Only one part of the application will be done for this release. This describes the features included
## Features implemented for June 24th
- New scanner library for black palettes
- Scanner configuration in Java client
- Create, delete, update :
  - Fully developed = Site, Study, Clinic, Storages Types, Storages Containers
  - Partially developed = Patient, PatientVisit, Sample
- Samples link for palettes :
  - add to existing patient visit
- Samples process for palettes
- Samples process for cabinet
- Search for Site, study, Patient, Sample, Container (with barcode or name)
## Others features planned for the release
- Integration of the new scanner library
- Logout when no activity
- Export Datas from BBP to MySql DataBase
- End of development of Patient, PatientVisit, Sample forms
- DNA punches management
- Activity logging
- Worksheet bar code scan for study
- Storage Containers initialization
- Sample Type add/modification ?
- Print functionality for scan link and scan process (still needed ?)
- Security : users logging, users roles
- Testing...
# Features not planned for this release (Scheduled for next releases)
- White palettes (remp) managing in new scanner library
- Remove samples to send to Study ?
- Users and users roles administration
- Link with robot arm (V2.0)
- Reports
- Clinic fundings, shipment, orders etc... (V1.1 and V2.0)
- Logs search
- Automatic backups of database
- 324 size palette gui
- Move samples and containers
- freezer robot
- Assay processing
# Questions
- Configuration Default :
  - need same ?
- Need search with others parameters ? With patterns for names ?